PS 26146 — FINAL TEAM DIVISION & TASK CHECKLIST

AI-Powered Monitoring & Analysis of Bitcoin Transaction Traffic

This document defines the final division of work among three teams of two people each. The division is based on the current project status and the agreed final architecture.

# TEAM 1 — 🧠 Detection & Analytics

Ownership: AI/ML, graph intelligence, anomaly detection, risk scoring and explanations.

Final responsibility: Determine what is suspicious, how suspicious it is, and why.

## Already Completed

☑ Synthetic dataset

☑ Data ingestion / processing

☑ Transaction analysis

☑ Wallet clustering

☑ Network analysis

☑ Cross-layer correlation

☑ Network-chain detection

☑ Feature engineering

☑ Isolation Forest

☑ Anomaly scoring

☑ Ranked alerts

☑ Basic explanations

## Remaining Tasks

☐ Final risk-scoring engine

☐ 0–100 risk score

☐ Confidence score

☐ Severity classification

☐ Evidence weighting

☐ Improve explanation engine

☐ Cluster validation

☐ Cluster-explosion protection

☐ Correlation confidence

☐ Multi-hop analysis

☐ Suspicious-subgraph extraction

☐ Model evaluation

☐ Elliptic validation

☐ Final ML output format / handoff contract

# TEAM 2 — ⚙️ Backend & Infrastructure

Ownership: Backend service, database, APIs and integration of Team 1's analytical engine.

Final responsibility: Turn the analytical engine into a reliable backend service that the UI can communicate with.

☐ Database architecture

☐ Store transactions

☐ Store wallets / clusters

☐ Store graph relationships

☐ Store features

☐ Store anomaly scores

☐ Store risk scores

☐ Store alerts

☐ Backend API

☐ /upload

☐ /analyze

☐ /dashboard

☐ /alerts

☐ /entity

☐ /graph

☐ /export

☐ Authentication if required

☐ Connect Team 1's existing Python modules

☐ Create one end-to-end backend pipeline

☐ Define and document API request/response schemas

☐ Define and document database schema

☐ Provide final backend handoff specification to Team 3

# TEAM 3 — 🖥️ Frontend & Investigation Platform

Ownership: Everything the investigator sees and interacts with.

Final responsibility: Make the intelligence generated by Teams 1 and 2 understandable and usable for the investigator.

☐ Login / landing page

☐ Dataset upload interface

☐ Processing screen / status

☐ Main dashboard

☐ KPI cards

☐ Suspicious entity list

☐ Risk charts

☐ Alerts page

☐ Search / filter / sort

☐ Entity investigation page

☐ Wallet details

☐ Transaction history

☐ IP / network evidence

☐ Risk explanation

☐ Interactive graph

☐ Wallet ↔ Transaction ↔ IP visualization

☐ Node selection

☐ Suspicious-path highlighting

☐ Investigation report / PDF

☐ Connect UI to Team 2's real APIs

☐ Do not rely on permanent mock data

# 🔗 FINAL TEAM INTEGRATION

The three teams must connect through two controlled interfaces:

☐ Team 1 → Team 2: exact AI/ML input and output contract

☐ Team 2 → Team 3: exact REST API request/response contract

## Final System Flow

INVESTIGATOR → TEAM 3 FRONTEND → TEAM 2 BACKEND/API → TEAM 1 AI/ML ENGINE → TEAM 2 DATABASE → TEAM 2 API → TEAM 3 FRONTEND → INVESTIGATOR

## Detailed End-to-End Flow

☐ Investigator uploads CSV / JSON / XML through Team 3 UI

☐ Team 3 sends the file to Team 2 /upload API

☐ Team 2 validates and processes the dataset

☐ Team 2 sends the required data/features to Team 1

☐ Team 1 performs graph analysis, clustering, correlation and AI/ML detection

☐ Team 1 produces anomaly score, risk score, confidence, severity and explanations

☐ Team 2 stores results and alerts in the database

☐ Team 3 requests dashboard/alert/entity/graph data through the API

☐ Investigator views ranked suspicious entities and supporting evidence

☐ Investigator opens an entity to inspect its transactions and graph connections

☐ Investigator can generate/export the investigation report

# 📌 Integration Rules — All Teams

☐ Use one shared GitHub repository / agreed repository structure

☐ Maintain one INTEGRATION_CONTRACT.md as the source of truth

☐ Do not change another team's field names or API contracts without agreement

☐ Do not rewrite already-working Team 1 modules unnecessarily

☐ Team 1 must freeze the AI/ML output schema before Team 2 finalizes integration

☐ Team 2 must freeze the API specification before Team 3 connects the final UI

☐ Use version-controlled branches and clear commit messages

☐ Each team must document how to run its module

☐ Each team must provide sample input/output data

☐ All teams must test their module using the shared mock dataset

# 📄 Required Handoff Documents

☐ Team 1 → TEAM1_AI_ML_HANDOFF.md

☐ Team 2 → BACKEND_API_SPEC.md

☐ All teams → INTEGRATION_CONTRACT.md

☐ Final project → README.md

# 🚀 FINAL COMPLETION CHECKLIST

☐ Team 1 detection engine complete

☐ Team 1 final risk/explanation output frozen

☐ Team 2 database complete

☐ Team 2 backend/API complete

☐ Team 1 + Team 2 integrated

☐ Team 3 frontend complete

☐ Team 3 connected to real backend APIs

☐ Interactive investigation graph working

☐ Alerts displayed correctly

☐ Risk/explanation/evidence displayed correctly

☐ End-to-end upload → analysis → result flow working

☐ Final testing complete

☐ Demo dataset prepared

☐ Demo flow prepared

☐ Presentation prepared

# Recommended Build Order

1. Team 1 freezes AI/ML output contract → 2. Team 2 builds database + API around it → 3. Team 3 builds UI against the real API → 4. Integrate → 5. End-to-end test → 6. Demo.

# Important Scope Note

The project should not be described as bypassing or breaking Tor/VPN. Shared or obscured network infrastructure should be treated as weaker evidence and combined with blockchain and behavioural evidence. The system produces investigative leads and risk scores; it does not declare that a person is a criminal.